11th Global eduroam Governance Committee Meeting

30th November 2012 13:00 UTC

Table of Contents

1.	Approval of Minutes & Actions from the Previous Meeting	1

2.	Recognition of ROs/RCs (Compliance Statement)	2

3.	Acceptable Use Policy	2

4.	RADIUS/TLS deployments and X.509 Certificates	3

5.	Renewal of GeGC membership	3

6.	AOB and Close	3

Attendees:

Hideaki Goto, Leandro Marcos de Oliveira Guimares, Philippe Hanset, Miroslav Milinović, Simeon Miteff, Chris Phillips, Brook Schofield, Klaas Wierenga, Stefan Winter, Neil Witheridge.

Apologies:

Kennedy Aseda, Paul Dekkers, José Luis Quiroz.

1.	Approval of Minutes & Actions from the Previous Meeting

The minutes of the previous meeting were circulated via the gegc@terena.org mailing list and were accepted without correction. The meeting minutes are available on the GeGC wiki (https://confluence.terena.org/display/GeGC/Meetings).

Summary of Action Items

| Reference | Who | Action | Deadline/Update |
| --- | --- | --- | --- |
| 08-01 | Philippe | Provide a document on the withdrawal of anyRoam as Roaming Operator of the USA. | Done. |
| 08-02 | Philippe | Provide the Secretary with an electronic version of the Compliance Statement signed by Internet2. | Done. |
| 08-03 | Brook | Submit the request for Internet2 as RO for USA to TEC for approval. | Done. Submitted on 2012-10-10 and accepted on 2012-10-17. |
| 08-06 | Brook | GeGC to ratify the RadSec keybag. | Pending (09-04). |
| 09-03 | All | Revise Philippe’s proposal to become Appendix C of the Compliance Statement. | Mid-November (prior to Meeting 11). |
| 09-04 | Chris Stefan | Document options regarding keybag/radsec support. | Ongoing. |
| 09-05 | Brook | Schedule meetings in November. | Done. |
| 10-01 | Brook | Circulate Macau contacts to appropriate parties to resolve technical issues. | Macau is now replacing infrastructure and will be in contact once this is complete. |
| 10-02 | Brook | Ratify the GeGC Roaming Operator decision with the TERENA Executive Committee. | Done. |
| 10-03 | Philippe Miro Stefan | Draft a proposal on distributing F-Ticks data. | Covered in AoB of this meeting. |

2.	Recognition of ROs/RCs (Compliance Statement)

A list of current and potential Roaming Operators (ROs) is available at:

https://confluence.terena.org/display/GeGC/eduroam+Roaming+Operators

Compliance Statements have been received from the following territory:

- Chile (REUNA)

The application of REUNA was accepted by acclamation. This will be territories 59 to be recognised as an eduroam Roaming Operator.

[ACTION]	Brook to ratify the GeGC decision with the TERENA Executive Committee.

3.	Acceptable Use Policy

Chris referred to https://www.eduroam.no/eduroam_policy.pdf which includes the text in 2.4.1:

“A user is defined as a person who wants access to the Internet at an eduroam resource provider. The user must abide by their home organization’s (identity provider) Acceptable Use Policy (AUP) and the visited organization’s AUP. Where regulations differ the more restrictive applies.”

Stefan states that this text is from a template document prepared in GN2 and that is why there is commonality between some country implementations.

Stefan stated he was in favour of the indemnification clause in the current AUP text.

[ACTION]	Brook to draft a revised AUP text in response to the above comments.

4.	RADIUS/TLS deployments and X.509 Certificates

Chris and Stefan provided an update on their work and concluded that PKI with certificates from a CA is the only viable option at the moment.

Stefan is working on a keybag support and distribution mechanism, which was discussed within the GN3 context at the Symposium in October. Expected completion date of June 2013.

5.	Renewal of GeGC membership

Brook explained the process for renewal of the GeGC membership and it will follow the original process instigated by Karel Vietsch in October 2010. The only change is that because Roaming Operators have been defined, only these organisations will be approached and will be asked to nominate the requisite members for their region. These nominations will be presented to the TERENA Executive Committee (TEC) who will official appoint people based on the nominations.

[ACTION]	Brook to seek nominations from the represented regions, finalise membership and constitute a new GeGC meeting in the new year.

6.	AOB and Close

The F-Ticks action (10-03) was discussed and Stefan provided details of the GN3 deliverable:

http://monitor.eduroam.org/f-ticks/

http://www.geant.net/Media_Centre/Media_Library/Media%20Library/GN3-10-304%20DJ3.1.2,1%20%20Roaming%20Developments%2024FEB11.pdf

Chris questioned how public/privacy sensitive the data is. Stefan stated that currently open data is at the granularity of the country level and is privacy preserving (absent of MAC address and institution). There are instances where more granular information is recorded this data is only internal to the GN3 Project.

Miro thanked everyone for their service as members of the GeGC and wishes them a happy and prosperous new year.

The meeting closed at 15:20 CET.

Summary of Action Items

| Reference | Who | Action | Deadline/Update |
| --- | --- | --- | --- |
| 08-06 | Brook | GeGC to ratify the RadSec keybag. | Pending (09-04). |
| 09-03 | All | Revise Philippe’s proposal to become Appendix C of the Compliance Statement. |  |
| 09-04 | Chris Stefan | Document options regarding keybag/radsec support. | Ongoing. Due June 2013. |
| 10-03 | Philippe Miro Stefan | Draft a proposal on distributing F-Ticks data. |  |
| 11-01 | Brook | Ratify the GeGC decision (REUNA) with the TERENA Executive Committee. |  |
| 11-02 | Brook | Draft a revised AUP text in response to the discussion of meeting 11. |  |
| 11-03 | Brook | Seek nominations from the represented regions, finalise membership and constitute a new GeGC meeting in the new year. |  |